PROJECT STATUS REPORT

**FOR**

**TARENTUM BOROUGH**

**December 2023**

1. ***Current Projects:***
2. **Tarentum Consent Order and Agreement (Sanitary Sewers)**

**Borough Responsibilities**

1. Once lines are cleaned, RedZone plans to go back out to finish unfinished items.

**Waiting on County/ AVNCOG**

1. Tarentum Borough received a $100,000 grant through the Gaming Economic Development and Tourism Fund (GEDTF) for the 7th Avenue and Ormond Street storm sewer installation and $290,683 through the CDBG program. This project is required to be completed under the consent order and agreement. This project is ready to be bid, however, the GEDTF grant agreement was never processed by the county. Sent AVNCOG application scope that was included in the GEDTF application per AVNCOG and County’s request on November 16, 2022. Waiting for their notification to proceed.
* The DEP and Allegheny County Health Department set up a meeting with UAJSA for August 22nd, 2023 to discuss status of Consent Order and Agreement items.
* **Bid opening for project held on December 5th through AVNCOG – The Apparent Low bidder was: A. Liberoni at $575,416.27**
	+ **$290,683 CDBG FUNDED**
	+ **$100,000.00 GEDTF FUNDED**
	+ **$180,733.27 AMOUNT BOROUGH RESPONSIBLE FOR**
		- **AVCOG needs a letter if the Borough approves the apparent low bidder to move forward with the project.**
1. **ARLE Grant for traffic signal replacement at the intersection of East 10th Avenue and Corbett Street.**
* ARLE funded $226,000.00 with $196,000.00 being able to go towards construction costs.
* **Work on-going.**
1. **CDBG Applications for year 48- Sanitary Sewer System Repairs**
* Project was funded by CDBG/AVNCOG.
* Estimated project costs $152,054. Grant amount $98,835.
* **Work on-going.**
1. **2023 Hot Mix Paving Program (using liquid fuels funding)**
* **Work is complete.**
1. **2023 Demolition Program (110 W. 11th Avenue, 338 W. 10th Avenue, and 1219 Pitcairn)**
* **Project completed.**

**B.\_ Upcoming Projects:**

1. **Keyless Door Quotes**
* **Updated quote received and sent to Borough. GTE waiting on notification from Borough to proceed.**
1. **Act 152 Funded – 505 East 8th, 529, and 628 East 9th**
* Funded in the amount of $35,000.
* **Waiting for official notification from county.**
1. **CDBG Applications for year 49**
	* Collins Way – Spring Run Off
	* **Funded $67,000.00 with Tarentum being responsible for the additional match costs of $26,700.00**
	* **Waiting on contracts from the county. (Starting design).**

**C. Funding/Grants:**

1. **CFA Applications** **(Covid-19 ARPA)**
	* **Covid-19 ARPA PA – H20 (Submitted for December 21, 2022, deadline)**
	* WTP Mechanical Grant
	* Resubmission of Water Treatment Plant Storage & Pumping Application (submitted in March)
	* **Decisions will be made at next Board Meeting**
	* **Covid-19 ARPA PA Small Water and Sewer Program (Submitted for December 21, 2022, deadline)**
	* Raw Water Intake
	* WTP Electrical Grant
	* **Decisions will be made at next Board Meeting**
2. **ACT 152 Application (708 Pearl Street, 917 Porter Street, and 714 Western Street)**
	* Application submitted for June 22, 2023, deadline.
3. **Arle Application (Traffic Signal Upgrade- Freeport Road and Grantham Street)**
	* Application submitted for June 30,2023, deadline.
4. **PennDOT – Set Aside Grant (TASA)**
	* Deferred for next year grant submission.
5. **CDBG Application- Year 50**
6. **COG-Wide (ADA) Application**
	* Pre- application submitted September 8, 2023
	* **Final application submitted for November 9, 2023**
7. **CDBG Water/Sewer (Tripak Blvd) Application**
	* Pre- application submitted September 8, 2023
	* **Final application submitted for November 9, 2023**
8. **GEDFT Application (WTP Electrical Work)**
	* Application submitted September 15, 2023
9. **CFA Applications- Statewide 2023**
10. **WTP Mechanical & Pump House (Priority I)**
	* Application submitted for November 30, 2023 deadline
11. **GIS Mapping Upgrades (Priority II)**
	* Application submitted for November 30, 2023 deadline

Respectfully Submitted December 8, 2023

Daniel F Schmitt, P.E.