PROJECT STATUS REPORT

**FOR**

**TARENTUM BOROUGH**

**June 2024**

1. ***Current Projects:***
2. **Tarentum Consent Order and Agreement (Sanitary Sewers)**

**Borough Responsibilities**

1. Once lines are cleaned, RedZone plans to go back out to finish unfinished items.
* The Following have been completed:
	+ 275-274
	+ 366-365
	+ 253-254
	+ 156-158
	+ 168-188
	+ 165-166
* **The Borough is set to move towards taking care of the high traffic areas next**.
1. 7th Avenue- Ormond Street Storm Sewer Project
* **Waiting for contract documents to be finished. Contract items are still being worked out between COG and A. Liberoni.**
1. **Act 152 Funded – 505 East 8th**
* Funded in the amount of $35,000.
* **COG scheduled bid date for June 10th 2024**
1. **Keyless Door Quotes**
* **Updated quotes received and Borough to decide upon at upcoming meeting.**

**B.\_ Upcoming Projects:**

1. **CDBG Applications for year 49**
	* Collins Way – Spring Run Off
	* **Funded $67,000.00 with Tarentum being responsible for the additional match costs of $26,700.00.**
	* **Waiting on contracts from the county. (Starting design).**
2. **Grants Awarded:**
3. **CFA Applications (Covid-19 ARPA)**
	* **Covid-19 ARPA PA – H20 (Submitted for December 21, 2022, deadline)**
	* WTP Mechanical Grant – **FUNDED $300,000**
		+ **Signed Contracts Received from CFA.**
		+ **GTE resubmitted the application through CFA Application Statewide 2023 in order to get the necessary remaining funds. Currently waiting on decisions for the CFA Application Statewide 2023.**
	* Resubmission of Water Treatment Plant Storage & Pumping Application (submitted in March)- **FUNDED $1 Million**
		+ **Signed Contracts Received from CFA.**
		+ **GTE trying to get design started with manager’s okay.**
4. **CDBG Application- Year 50**

**COG-Wide (ADA) Application**

* + Pre- application submitted September 8, 2023
	+ Final application submitted for November 9, 2023
	+ **Awarded $24,012.00.**
	+ **Waiting on contracts from the county.**
	+ **GTE to adjust work so project can fit amount award by COG.**

**D. Funding/Grants Awaiting Notification:**

1. **PennDOT – Set Aside Grant (TASA)**
	* Deferred for next year grant submission.
2. **ACT 152 Application (708 Pearl Street, 917 Porter Street, and 714 Western Street)**
	* Application submitted for June 22, 2023, deadline.
	* **Waiting for decision**
3. **CDBG Application- Year 50**

**CDBG Water/Sewer (Tripak Blvd) Application**

* + Pre- application submitted September 8, 2023
	+ Final application submitted for November 9, 2023
	+ **Waiting for decision**
1. **GEDFT Application (WTP Electrical Work)**
	* Application submitted September 15, 2023
	* **Waiting for decision**
2. **CFA Applications- Statewide 2023**
3. **WTP Mechanical & Pump House (Priority I)**
	* Application submitted for November 30, 2023 deadline
	* **Waiting for decision**
4. **GIS Mapping Upgrades (Priority II)**
	* Application submitted for November 30, 2023 deadline
	* **Waiting for decision**

Respectfully Submitted June 6, 2024

Daniel F Schmitt, P.E.