PROJECT STATUS REPORT

**FOR**

**TARENTUM BOROUGH**

**September 2025**

1. ***Current Projects:***
2. **Tarentum Consent Order and Agreement (Sanitary Sewers)**

**Borough Responsibilities:**

1. **7th Avenue- Ormond Street Storm Sewer Project**

* **AVNCOG informed Borough that they will need to resubmit for funding. GTE sent updated costs to AVNCOG.**

1. **2025 Paving 2.2025**

* **Notice to proceed issued for September 2, 2025.**

1. **Tarentum Park Pipe Bollard Installation Contract 4.2025**

* **Preconstruction meeting was held on September 3, 2025.**

1. **CDBG Applications for year 49 -Collins Way – Spring Run Off (Contract 2.2024)** 
   * Funded $67,000.00 with Tarentum being responsible for the additional match costs of $26,700.00.
   * **AVNCOG issued notice to proceed for August 25, 2025.**
   * **GTE verifying scope of work- based on field conditions. There have been numerous changes along the road since the project was designed and bid.**
2. **Potable Water Treatment System Improvements**

* GTE is working to submit the permit required before project can start.

**B.\_ Upcoming Projects:**

1. **CDBG Application- Year 50 (ADA) Handicap Ramp Construction Project (Contract 3.2025)** 
   * Awarded $24,012.00.
   * GTE sent specifications and plans to AVNCOG to review the scope for AVNCOG bidding of the project.
2. **GTE discussing Public Works Building, and Fire Department Building with the Borough.**
3. **GTE discussing Bridge Items with Borough.**
4. **Grants Awarded:**
5. **GEDTF 2024 Application- Tripak Blvd Waterline** 
   * Awarded $51,000.00 with GEDTF announcements 1/28/2025.
   * **Received letter from AVNCOG giving Tarentum Ownership of Funded Project. CFA gave approval for transfer. Borough to complete paperwork requested by CFA so the funding contracts can be signed and released.**

**D. Current Funding/Grant Applications (In Process of Completing):**

1. **2025 CDBG**

* Application opened from September 8, 2025, to November 20, 2025
* Minimum request for funds of $50,000.00
* **Tarentum Borough to decide on application**

1. **2025 GEDTF – Davidson Street Waterline**

* Application submitted.

**E. Funding/Grants Awaiting Notification:**

1. **ACT 152 Application (2024) - Dresher Stadium Demolition**

* Submitted 9/6/2024.

1. **CFA State Applications 2024 (6 Utility/ System Vehicles)**

* Submitted for November 30, 2024, deadline.

1. **Small water and sewer grant** 
   * 2 Applications submitted for April 30, 2025, deadline.
     1. Cedar Street and West 11th (200 Block) Waterline Replacement
     2. Davidson Street Waterline Replacement

Respectfully Submitted September 2,2025

Daniel F Schmitt, P.E.