# PROJECT STATUS REPORT

FOR

TARENTUM BOROUGH

November 2025

- Current Projects:

- Tarentum Consent Order and Agreement (Sanitary Sewers)

Borough Responsibilities:

- 7th Avenue- Ormond Street Storm Sewer Project

- GTE working to get AVNCOG updated plans for week after one-call completed (November 17,2025) so project can be re-bid through AVNCOG.

- Tarentum Park Pipe Bollard Installation Contract 4.2025

- Work on-going.

- CDBG Applications for year 49 -Collins Way – Spring Run Off (Contract 2.2024)

  - Funded $67,000.00 with Tarentum being responsible for the additional match costs of $26,700.00.

  - Work is Complete.

- Potable Water Treatment System Improvements

- GTE is working to submit the permit required before project can start.

B._ Upcoming Projects:

- CDBG Application- Year 50 (ADA) Handicap Ramp Construction Project (Contract 3.2025)

  - Awarded $24,012.00.

  - GTE sent specifications and plans to AVNCOG to review the scope for AVNCOG bidding of the project.

- GEDTF 2024 Application- Tripak Blvd Waterline

  - Awarded $51,000.00 with GEDTF announcements 1/28/2025.

  - GTE is working on specifications and design for the project.

- GTE discussing Public Works Building, and Fire Department Building with the Borough.

- GTE discussing Bridge Items with Borough.

- Grants Awarded:

D.  Current Funding/Grant Applications (In Process of Completing):

- CFA State Application 2025

- Up to 1 million available in grant funding request

- $100 application fee

- Applications due November 30, 2025

- Borough re-submitting for WTP Electrical Work and the Raw Water

- Resolutions and Match letters to be completed at Borough’s November meeting

- 2025 CDBG

- Application opened from September 8, 2025, to November 20, 2025

- Minimum request for funds of $50,000.00

- Application items for WTP Electrical work with Borough for review and approval.

- 2025 GEDTF – Davidson Street Waterline

- Application submitted.

E.  Funding/Grants Awaiting Notification:

- ACT 152 Application (2024) - Dresher Stadium Demolition

- Submitted 9/6/2024.

- CFA State Applications 2024 (6 Utility/ System Vehicles)

- Submitted for November 30, 2024, deadline.

- Small water and sewer grant

  - 2 Applications submitted for April 30, 2025, deadline.

    - Cedar Street and West 11th (200 Block) Waterline Replacement

    - Davidson Street Waterline Replacement

Respectfully Submitted November 10 ,2025

Daniel F Schmitt, P.E.